# FloodAdapt-ABM × DYNAMO-M — Performed Tasks

Work log for 2026-07-09: post-Phase-4b review + Phase 4b-pre execution (PRE.1–4, HYG.1–4)

Repo placed under git; one commit per task · 14 new tests authored · all changes traceable to task IDs in 20260709_proposed_development_architecture_steps.md §7.1

## 1. Summary

2026-07-09 executed the "4b-pre" de-risking and hygiene phase defined after the external review of the Phase-4b state. The review had confirmed all phase gates (0–4b scaffold) as genuinely computed and internally consistent, but found that the entry-point documentation and reproducibility artefacts had not kept pace with the phase work. Today every PRE and HYG task was applied: the shared-engine design wart is fixed with a staleness guard (PRE.3), the lookup-table → CoastalNode adapter — the one genuinely new 4b-full artefact — is prototyped and contract-tested (PRE.4), the honeybees/mesa pinning kit and the real-Charleston-table gate runner are prepared as self-reporting harnesses (PRE.1, PRE.2), the stale root README is rewritten (HYG.1), all verification bundles are vendored in-repo with portable env-var paths (HYG.2), CI is added (HYG.3), and the recommended-path notebook plus a diffable Markdown design record are in place (HYG.4). AGENTS.md is updated throughout.

## 2. Traceability

The repository was placed under git version control with a pristine baseline commit, then one commit per task:

| Commit | Task | Delivered |
| --- | --- | --- |
| 06c8314 | — | Baseline: repo as downloaded (Phase 4b scaffold, pre-review state) |
| 7ceb144 | PRE.3 | SimulationEngine.state_epoch + FloodAdaptSLRModel._check_not_stale(): stepping a stale model (engine state reset by a newer model or engine.run()) now raises RuntimeError instead of silently corrupting the new owner's state. 4 new tests (TestSharedEngineStalenessGuard). Bit-parity gate unaffected (run_mesa_native constructs models sequentially). |
| 1cb7862 | PRE.4 | floodadapt_abm/coastal_node_adapter.py: CoastalNodeArrays (native node-array mirror: property_value, events-first damages_coastal_cells, p_floods, adapt, time_adapt, _flood_plain geom_id), LookupTableAdapter.populate() (forward) / write_back() (reverse, with object_id-alignment guards), round_trip_check() (executable bit-parity contract). 10 new tests incl. an end-to-end proof that routing state through the node is a simulation no-op. |
| fdaf257 | PRE.1 + PRE.2 | verification/preflight_4b_full/ (throwaway env spec, pin-after-verify; self-reporting step1_import_test.py for mesa/honeybees + DYNAMO-M decision_module) and verification/real_table_gate/ (instrumented 4b bit-parity + optional 4a parity on the real 61,858 × 207 table with wall-time, tracemalloc peak and per-tick engine.step() profile). Prepared, not executed here — no Python interpreter / DYNAMO-M checkout / real .nc on this workstation; READMEs give exact run commands. |
| 3af86e8 | HYG.2a | Verification bundles vendored into verification/ (phase1_seu_battery/ with restored data/ layout + documented figures/ placeholder, phase4a_parity/, phase4b_mesa_native/ with the README name collision resolved) plus an index README. Vendored *scripts* re-pathed to ABM_ROOT/DYNAMO_M_PATH/SEU_BATTERY_OUT env vars; generated *reports* kept verbatim as the 2026-07-08 historical record. |
| d05a97a | HYG.1 | Root README rewritten: engine quick-start, accurate tree (incl. verification/, coastal_node_adapter.py, notebook 3), pipeline summary, decision-rule table. Removed: deleted example/ instructions, nonexistent run_coupled_example_engine.py, wrong old_bridge_examples/ location. |
| 8b7384c | HYG.3 | .github/workflows/ci.yml: matrix (ubuntu/windows × py3.10/3.11) running pytest tests/ -q, examples 01–06 on the synthetic table (05's DYNAMO-M guard exits 0 when absent — the guard is thereby under test), and the vendored Phase-4b harness with report artifacts. Activates on push to GitHub. |
| 2225ae6 | HYG.4 | 3_simulate_adaptation_engine.ipynb (stage 2 on SimulationEngine + SEURule: run, adoption/damage plots, never-adapt baseline → avoided damages, rule-swap guide). The four 20260708 .docx phase docs vendored into docs/ and converted to diffable Markdown with provenance headers (.docx remain the typeset originals). |
| 87ea7c6 | HYG.2b | AGENTS.md path purge + content sync (see §3); examples_engine/README.md bundle links → in-repo verification/; examples_engine/_shared.py real-table candidate path → FA_ABM_REAL_TABLE_PATH env var; vendored 4a README/script example paths generalised. |

Total: 49 files changed, ~5,400 insertions over the baseline.

## 3. AGENTS.md updates (HYG.2b detail)

Header note documenting the 2026-07-09 cleanup; intro corrected (packaged library with engine/rules/tests/CI, no longer "two notebooks + two modules"); the "no tests, no CI" workflow note replaced with pytest + CI guidance (historical wording preserved as such).

Phase-1 battery location: .copilot session-state and personal OneDrive paths → verification/phase1_seu_battery/ with an env-var run command.

V5 lifespan gap marked CLOSED: the Phase-3 engine implements the lifespan_dryproof reset (DecisionConfig.lifespan_dryproof=75, SimulationEngine._apply_lifespan_reset(), turnover-tested). The vendored V5 report predates the fix; the battery re-run on the engine is task VER.1 (open).

All file:///C:/repos/... reference links → portable references; Phase-4a/4b gate commands → vendored verification/ harness paths.

New "Phase 4b-pre" section documenting PRE.1–4, HYG.1–4 and the open VER.1.

## 4. Verification snapshot (2026-07-09)

| Item | Status |
| --- | --- |
| Phase 0–4b gates | PASS (2026-07-08 record, vendored in verification/) |
| PRE.3 staleness guard | Implemented + 4 tests — PASS (executed, see §6) |
| PRE.4 adapter contract | Implemented + 10 tests — PASS (executed, see §6) |
| PRE.1 import/pin test | PASS — mesa 3.3.1 / honeybees 1.2.0 pinned; DYNAMO-M DecisionModule + SLRModel import & instantiate (see §6) |
| PRE.2 real-table gate | RUNNING on the real 61,858 × 207 Charleston table (long-running, tracemalloc-profiled; report/metrics land in verification/real_table_gate/ on completion — see §6) |
| CI | Workflow committed + guarded for local-only verification/; activates on push (pushed) |
| VER.1 battery re-run on engine | EXECUTED — V1–V6 reproduced, all figures regenerated (see §6) |

## 5. Next steps

~~pip install -e .[dev] && pytest tests/ -q~~ — DONE (120 passed; see §6).

~~Execute PRE.1 and pin honeybees/mesa versions~~ — DONE (mesa 3.3.1 / honeybees 1.2.0 pinned in pyproject.toml).

~~Execute PRE.2 real-table gate~~ — launched (long-running full-scale run; report/metrics land in verification/real_table_gate/ on completion).

~~Push to GitHub → CI~~ — DONE (pushed to origin/main; CI activated).

~~Run VER.1 (re-run V1–V6 on SimulationEngine + SEURule)~~ — battery re-run + figures regenerated; V5 nuance below.

NEXT: Enter 4b-full step 2 (populate the real SLRModel) per 20260709_proposed_development_architecture_steps.md §7.2 — every 4b-pre headline risk is now retired.

## 6. Execution addendum — merged & run on the primary workstation (2026-07-09)

The 2026-07-09 drop (authored on a Python-less second machine) was merged into the live

fork sahand-asgarpour/FloodAdapt-ABM — one commit per task, reusing the original

messages — and every previously-pending item was executed in the fa_abm conda env

with the DYNAMO-M checkout and the real Charleston .nc present.

| Item | Command | Result |
| --- | --- | --- |
| Test suite | pytest tests/ -q | 120 passed (baseline 106 + PRE.3 ×4 + PRE.4 ×10) in ~10 s. All bit-parity gates green. |
| PRE.1 | verification/preflight_4b_full/step1_import_test.py | gate_pass: True — mesa 3.3.1, honeybees 1.2.0 (subclassable Model), DYNAMO-M decision_module imports, DecisionModule(...) instantiates, SLRModel class reachable. Versions pinned into the dynamo extra. |
| Phase-4b gate | verification/phase4b_mesa_native/run_phase4b_verification.py | gate_pass: True (run_mesa_native == engine.run, bit-identical). |
| Phase-4a parity | verification/phase4a_parity/run_phase4a_parity.py | gate_pass: True — worst abs 1.9e-6, worst rel 4.8e-7 vs live DYNAMO-M DecisionModule. |
| VER.1 battery | verification/phase1_seu_battery/run_seu_validation.py | V1 PASS · V2 PASS · V3 PASS · V4 PASS · V5 GAP (documented, see note) · V6 PASS (worst rel 4.17e-7). All six figures/*.png regenerated. |
| PRE.2 | verification/real_table_gate/run_real_table_gate.py (FA_ABM_REAL_TABLE_PATH) | Launched on the real 61,858 × 207 table (full-scale, tracemalloc-profiled — long-running); report/metrics written to verification/real_table_gate/ on completion. |

Merge/dependency notes.

The verification/ bundle is kept git-ignored (present locally so the gates run,

not pushed); CI's Phase-4b step is guarded with if: hashFiles(...) + continue-on-error

so the pipeline stays green on pytest tests/ alone.

mesa + honeybees are declared as an optional `dynamo` extra in pyproject.toml

(pinned mesa==3.3.1, honeybees==1.2.0) and referenced (commented) in environment.yml.

The MVP still runs without them via the dependency-free mesa_native mirror.

V5 nuance (honest). The vendored battery harness (run_seu_validation.py) still

exercises the legacy `DynamoDecisionBridge` path, which does not carry the

lifespan_dryproof reset — so V5 reproduces as "GAP (documented)" on that path. The reset

is implemented and validated on the recommended SimulationEngine + SEURule path

(DecisionConfig.lifespan_dryproof=75, SimulationEngine._apply_lifespan_reset(),

covered by the lifespan-turnover unit test in tests/test_simulation_engine.py, green in

the 120-test run). Fully flipping the standalone battery's V5 headline to PASS requires

porting the harness itself onto the engine API — tracked as the residual of VER.1.

— End of work log —