# FloodAdapt-ABM × DYNAMO-M coupling — Proposed Development Architecture & Steps

Date: 2026-07-09

Status: updated proposal — post-Phase-4b review | Scope: 4b-full pre-flight (de-risking) + repo/verification hygiene + 4b-full roadmap

Supersedes: 20260708_proposed_development_architecture_steps.docx (kept for the historical record)

________________________________________

## 1. Project purpose & repositories (validated recap)

Unchanged from the 20260708 document. Two repositories collaborate to answer one research question: *how do policy incentives and lived flood experience shape household-level adaptation, and hence long-term coastal flood risk, under sea-level rise (SLR)?*

| Repository | Role |
| --- | --- |
| FloodAdapt-ABM | Lightweight Monte-Carlo simulation engine. Turns a precomputed FloodAdapt (SFINCS+FIAT) impact lookup table into building-level damage time series and adaptation decisions under an SLR scenario. |
| DYNAMO-M | Global honeybees/Mesa-style ABM of coastal household migration & adaptation. Supplies the Subjective Expected Utility (SEU) decision science that replaces FloodAdapt-ABM's naive rule. |

The two stages of FloodAdapt-ABM share exactly one interface: the NetCDF lookup table (dims object_id × slr × strategy × event; vars total_damage, inun_depth; attrs max_pot_dmg, freq, primary_object_type). This seam remains the backbone of the coupling and must stay stable.

## 2. Objective & MVP scope (recap)

Unchanged: replace the reactive 0.3-threshold rule with DYNAMO-M's SEU household decision framework, keeping FloodAdapt-ABM's elevation assumption (adapted households read damages from floodproof_all_0). IN: residential households, dry-proofing vs do-nothing, SEU with CRRA utility, exceedance-curve integration, risk-perception decay, affordability cap, loan amortisation, 75-year adaptation lifespan. OUT (Phase 5+): insurance, migration + gravity, government/dike CBA. BYPASSED: DYNAMO-M's internal hazard physics.

## 3. Current state assessment (2026-07-09)

| Component | Status | Notes |
| --- | --- | --- |
| Stage-1 lookup table (setup_lookup_table.py) | Done / stable | Unchanged by the coupling. EventSet must be RP-based. |
| Unified SimulationEngine + DecisionRule (Phases 2+3) | Done, gated | ThresholdRule reproduces legacy output bit-for-bit; SEURule matches the Phase-1 battery; lifespan-dryproof reset implemented and unit-tested (lifespan_dryproof=75 in DecisionConfig; turnover test in tests/test_simulation_engine.py). |
| Phase 4a — DynamoLiveRule parity oracle | Done, gated | Gate PASS: decisions identical across 5 configs; worst EU abs diff 1.9e-6, rel 4.8e-7 (tol abs ≤1e-3, rel ≤1e-4). |
| Phase 4b — Mesa-native driving (scaffold) | Done, gated | run_mesa_native == engine.run bit-for-bit across 5 cases (SEURule ×3, ThresholdRule ×2). 104/104 tests pass. Examples 01–06 run (exit 0). |
| Phase 4b-full — bind real honeybees SLRModel | Not started | 6-step roadmap (§7.2), est. 20–40 hrs. Pre-flight de-risking tasks added in §7.1. |
| Verification bundle (verification_tests/) | Valid but incomplete | Reports/JSON/CSVs internally consistent and genuinely computed (reviewed 2026-07-09). Gaps: V1–V6 battery ran on the *old bridge* API, not the current engine; V5 verdict "GAP" is stale (fix has since shipped); figures/ missing; hardcoded developer paths. See §6. |
| Root README.md | Stale | Points at deleted example/ scripts; lists files that don't exist; omits Phase 3/4a/4b modules. See §6. |
| CI | Absent | 104 tests and CI-runnable gates exist, but nothing executes them automatically. |
| Notebook 2 (2_simulate_adaptation.ipynb) | Legacy path | Still uses ABMSimulator; does not exercise the recommended SimulationEngine. |

## 4. Target architecture (delivered — recap)

The Strategy-Pattern architecture proposed on 20260707/20260708 is now delivered and frozen:

SimulationEngine (owns time + data)          FloodAdaptSLRModel (Phase 4b: owns time via ticks)
  ├── NetCDF loading / interpolation           ├── engine: SimulationEngine (shared kernel)
  │     ├── strategy cube materialized once
  │     └── per-(SLR, method) interp cache
  ├── Stochastic event draw (Bernoulli + cap)  └── agents → CoastalNodePopulation → step()
  ├── AgentState (wealth, income, risk_perception,
  │              flood_timer, is_adapted, time_adapted)
  ├── run(no_seq, n_jobs) — parallel Monte-Carlo sequences (bit-identical)
  └── decision_rule: DecisionRule  ← pluggable
        ├── ThresholdRule   (legacy 0.3 rule)
        ├── SEURule         (ported DYNAMO-M SEU — MVP default)
        ├── DynamoLiveRule  (native DYNAMO-M — parity oracle, 4a)
        └── <custom>        (Open/Closed: new science = new rule)

The DecisionRule.should_adapt(...) seam is the stable coupling contract across 4a → 4b-scaffold → 4b-full.

## 5. Review findings driving this update (2026-07-09)

An external review of the repo, examples, docs and the verification_tests/ bundle confirmed the engineering discipline (frozen seams, one-variable-at-a-time gates, bit-parity proofs) and the validity of the verification results (verdicts genuinely computed; reports match raw CSV/JSON numbers). It also found that the entry-point documentation and reproducibility artefacts have not kept pace with the phase work, and the whole validation story rests on synthetic data. The findings become the task list in §7.1 and §8.

## 6. Issues found (updated table)

| Sev. | Issue | Location | Action (task ID) |
| --- | --- | --- | --- |
| Med | FloodAdaptSLRModel.__init__ calls engine.reset_state() on a shared engine; constructing a second model silently invalidates the first model's live agents.regions.state view. Safe inside run_mesa_native's sequential loop, but a footgun for manual tick-driving (as example 06 teaches). 4b-full would copy this pattern. | mesa_native.py:174 | PRE.3 |
| Med | Every gate so far ran on the synthetic table (≤250 objects); real Charleston table (61,858 × 207) never exercised through the engine/4b path. Performance/memory unknown at scale. | examples 05/06, simulation_engine.py | PRE.2 — CLOSED: executed, gate_pass: True; fixed a full-scale interpolation bottleneck (cube materialize-once + per-SLR cache + parallel n_jobs, commit 6f45d6f) |
| Med | Phase-1 V1–V6 battery was executed against the old DynamoDecisionBridge API, not the current SimulationEngine + SEURule; the roadmap's own Gate 2 ("re-run the full battery on the new engine") has no artifact. | verification_tests/run_seu_validation.py | VER.1 |
| Med | V5 lifespan report still says "GAP (documented)" although the lifespan reset has since been implemented and unit-tested — the bundle's headline summary contradicts the shipped code. | verification_tests/05_lifespan.md, 00_SUMMARY.md | VER.1 |
| Med | Root README.md stale: references deleted example/ folder, nonexistent run_coupled_example_engine.py, wrong folder layout; omits mesa_native.py, dynamo_live_rule.py, decision_rule.py. | README.md | HYG.1 |
| Med | No CI despite CI-runnable gates and 104 tests. | repo root | HYG.3 |
| Low | AGENTS.md and verification scripts contain machine-specific absolute paths (c:\repos\DYNAMO-M, C:\Users\asgarpou\OneDrive..., .copilot\session-state\...); referenced "reproduction bundles" (progress_todos/...) are not in the repo. | AGENTS.md, verification_tests/*.py | HYG.2, VER.2 |
| Low | Verification bundle missing figures/ (all embedded image links broken); CSVs at folder root instead of the data/ layout the reports reference; README.md/README_1.md name collision. | verification_tests/ | VER.2 |
| Low | Notebook 2 still drives the legacy ABMSimulator; the recommended SimulationEngine has no notebook. | 2_simulate_adaptation.ipynb | HYG.4 |
| Low | The four phase .docx docs are not diffable/readable in-repo. | docs/ | HYG.4 |

## 7. Recommended development roadmap (updated)

Guiding principle unchanged: unify the plumbing, keep the decision logic pluggable, validate before refactoring, never regress the ThresholdRule path. New principle for this stage: close the documentation/reproducibility gaps and de-risk the environment lift *before* starting 4b-full, so the eventual 4b-full ≡ 4b-scaffold gate stays attributable to one variable.

### 7.1 Phase 4b-pre — de-risking & hygiene (NEW — do before 4b-full)

Next steps and tasks to be performed:

#### A. Before starting 4b-full (cheap, de-risking)

| ID | Task | Detail | Effort | Risk it retires | Gate / exit criterion |
| --- | --- | --- | --- | --- | --- |
| PRE.1 | Do 4b-full Step 1 now, in isolation. | Pin honeybees + mesa in a throwaway env and try importing/instantiating against the DYNAMO-M checkout. Version drift is the roadmap's own top risk — discovering it early costs nothing; discovering it in step 5 costs the schedule. | 2–4 hrs | honeybees/mesa version drift | Import + minimal instantiation succeed; versions pinned and recorded |
| PRE.2 | Run the gates once on the real Charleston table. | Every gate so far (4a parity, 4b bit-parity) ran on the synthetic table (~160 agents). The real table is 61,858 objects × 207 events. Run FA_ABM_REAL_TABLE=1 through examples 05/06 to surface performance and memory issues at scale — the per-tick engine.step() path in mesa_native.py may need profiling there, and 4b-full will only be slower. | 0.5–1 day (mostly runtime) | Unknown scale behaviour of the engine/tick path | Examples 05/06 complete on the real table; runtime + peak memory recorded; profiling notes filed if engine.step() is a bottleneck |
| PRE.3 | Fix the shared-engine design wart in `FloodAdaptSLRModel`. | __init__ calls engine.reset_state() on a shared engine (mesa_native.py:174). Constructing a second model on the same engine silently invalidates the first model's live agents.regions.state view — fine inside run_mesa_native's sequential loop, a footgun for manual driving (example 06). Either give each model its own AgentState, or raise/document when a stale model is stepped. Fix now because 4b-full will copy this pattern. | 2–4 hrs | Silent state corruption pattern propagating into 4b-full | New unit test: two models on one engine either isolate state or raise; 4b bit-parity gate still PASS |
| PRE.4 | Prototype the lookup-table → CoastalNode adapter against a frozen synthetic node population first (the step-3 pseudo-logic), before wiring Data/FloodRisk/gravity (step 5). The adapter is the centrepiece and the only new science-adjacent code; validating it standalone keeps the eventual 4b-full ≡ 4b-scaffold bit-parity gate attributable to one variable, exactly as done for 4a → 4b. | 1–2 days | Adapter bugs masked by environment noise in step 5 | Standalone adapter round-trips the synthetic lookup table into deterministic node arrays and back, bit-identical |  |

#### B. Repo / documentation hygiene (the state has outrun the docs)

| ID | Task | Detail | Effort | Gate / exit criterion |
| --- | --- | --- | --- | --- |
| HYG.1 | Rewrite the stale root `README.md`. | It still says "run python example/run_coupled_example.py", lists examples_engine/run_coupled_example_engine.py (doesn't exist — the numbered 01–06 files do), shows old_bridge_examples/ at the root (it's under examples_engine/), and omits mesa_native.py, dynamo_live_rule.py, decision_rule.py. First thing a new user sees currently contradicts the actual layout. | 1–2 hrs | README structure section matches the actual tree; quick-start commands run as written |
| HYG.2 | Purge machine-specific paths from `AGENTS.md`; vendor the verification bundles. | AGENTS.md contains absolute paths (c:\repos\DYNAMO-M, C:\Users\asgarpou\OneDrive..., .copilot\session-state\...). The "reproduction bundles" (progress_todos/..., run_phase4a_parity.py, run_phase4b_verification.py) are referenced but not in the repo — for the reproducibility claim to hold, vendor them in (e.g. a verification/ folder) or link a durable location. Use env-var overrides (ABM_ROOT, DYNAMO_M_PATH) everywhere. | 2–3 hrs | No user-specific absolute path remains; every referenced artifact resolves inside the repo or to a durable link |
| HYG.3 | Add CI. | 104 tests, bit-parity gates designed to be "CI-runnable", six examples that exit 0 — but no CI. Minimal GitHub Actions job: pytest tests/ -q + run examples 01–04/06 on the synthetic table (05 auto-skips without DYNAMO-M) + run_phase4b_verification.py. Locks in the frozen scaffold while 4b-full work churns. | 2–4 hrs | Green pipeline on push/PR; gate scripts wired in |
| HYG.4 | Modernise the notebook path and the design docs. | Notebook 2 still uses the legacy ABMSimulator; add a notebook (or convert notebook 2) using SimulationEngine + SEURule so the notebook workflow matches the post-Phase-3 architecture. Convert the four .docx phase docs to Markdown — they're the project's design record but aren't diffable or readable in-repo (this document starts that convention). | 0.5–1 day | Engine-based notebook runs end-to-end; design docs readable as Markdown in docs/ |

#### C. Verification-bundle regeneration (closes the 2026-07-09 review caveats)

| ID | Task | Detail | Effort | Gate / exit criterion |
| --- | --- | --- | --- | --- |
| VER.1 | Re-run the V1–V6 battery on the current `SimulationEngine` + `SEURule` (Gate-2 artifact). Regenerates V5 with the lifespan reset in place — expected to show adaptation turnover at year 75+, converting "GAP (documented)" into "PASS (closed in Phase 3)". | 0.5–1 day | All hard gates (V1, V4, V6) PASS on the engine; V5 shows un-adaptation at the lifespan; 00_SUMMARY.md regenerated |  |
| VER.2 | Make the bundle self-contained and portable. Add the missing figures/, restore the data/ layout the reports reference, parameterize hardcoded paths via env vars, rename the colliding README.md/README_1.md (→ README_phase4a.md / README_phase4b.md), and commit the folder into the repo. | 2–4 hrs | Bundle re-runs from a clean checkout with only env vars set; no broken links |  |
| VER.3 | Empirical native V5 reference (optional, nice-to-have). V5's native side (native_resets = True) was asserted from source reading, not executed. When the 4b-full env exists (PRE.1), run the native 90-year reference once to make the comparison empirical. | 2–4 hrs (after PRE.1) | Native run shows reset at t=75; figure added to V5 report |  |

### 7.2 Phase 4b-full — binding the real honeybees `SLRModel` (unchanged, now gated behind 4b-pre)

| Step | Task | Effort | Risk | Gate |
| --- | --- | --- | --- | --- |
| 1 | Pin honeybees/mesa versions; verify config compatibility. (→ pulled forward as PRE.1) | 2–4 hrs | Low (after PRE.1) | Import test |
| 2 | Populate SLRModel: config_path, settings_path, geojson study_area, args; instantiate Data, FloodRisk, CoastalAmenities. | 4–6 hrs | Medium | SLRModel() succeeds |
| 3 | Write lookup-table adapter: map object_id ↔ CoastalNode, property_value ↔ node.wealth, per-event damages → node arrays. The ONE new modelling artefact (prototyped in PRE.4). | 6–10 hrs | Medium (reduced by PRE.4) | Round-trip reproduces 4b-scaffold |
| 4 | Route adapt decisions: CoastalNode.step() → DynamoLiveRule.should_adapt → node state. Close the coupling loop. | 4–8 hrs | Medium | Decisions recorded in native arrays |
| 5 | Integrate sub-systems: gravity CWD, spin_up_flag, low-memory .npz paging, geom_id '_flood_plain' filtering, reporter. | 4–8 hrs | Medium–High | All sub-step logic runs |
| 6 | Execute 4b-full gate: 4b-full ≡ 4b-scaffold bit-for-bit on a deterministic node population. | 2–4 hrs | Low | Bit-parity gate PASS |

Total (unchanged): 20–40 hrs of infrastructure integration, no new science — now entered with the top risks (version drift, scale, adapter correctness, state-sharing pattern) retired in 4b-pre.

### 7.3 Phase 5 — extending decision rules (unchanged)

calcEU_insure (insurance), migration + gravity, government/dike CBA — each as a new rule/agent class, never engine surgery.

## 8. Consolidated, prioritised TODO backlog (updated 2026-07-09)

Completed items from the 20260708 backlog are retained (struck) for traceability.

| Pri | Task | Source | Phase | Status |
| --- | --- | --- | --- | --- |
| ~~P0~~ | ~~Fix cfg.environment.max_slr crash in demo summary~~ | code §7 | 0 | DONE |
| ~~P0~~ | ~~Reconcile DecisionConfig docstring vs defaults~~ | code §7 | 0 | DONE |
| ~~P1~~ | ~~Validate SEU vs DYNAMO-M on reference scenario; run §12.1 battery~~ | docx roadmap | 1 | DONE (on bridge; see VER.1) |
| ~~P2~~ | ~~Event drawing / time loop / accessor consolidation~~ | docx | 2 | DONE |
| ~~P3~~ | ~~SimulationEngine + DecisionRule (Threshold, SEU); widened interface; lifespan reset~~ | docx | 3 | DONE |
| ~~P4a~~ | ~~Live DYNAMO-M DecisionModule parity oracle~~ | feasibility review | 4a | DONE (gate PASS) |
| ~~P4b~~ | ~~Mesa-native driving (scaffold): time-ownership inversion, bit-parity gate~~ | docx | 4b | DONE (gate PASS) |
| P0 | PRE.1 — pin honeybees/mesa in isolated env; import/instantiate test | 2026-07-09 review | 4b-pre | DONE — executed: mesa 3.3.1 / honeybees 1.2.0 pinned; DYNAMO-M DecisionModule + SLRModel import/instantiate (gate_pass True) |
| P0 | PRE.3 — fix engine.reset_state() shared-engine wart in FloodAdaptSLRModel | 2026-07-09 review (mesa_native.py:174) | 4b-pre | DONE (state_epoch guard + 4 tests, commit 7ceb144; tests PASS) |
| P0 | HYG.1 — rewrite stale root README.md | 2026-07-09 review | 4b-pre | DONE (commit d05a97a) |
| P1 | PRE.2 — run gates on real Charleston table; profile engine.step() | 2026-07-09 review | 4b-pre | DONE / PASS — executed on the real 61,858 × 207 table (57,976 agents); gate_pass: True (4b bit-parity + 4a subset parity). Surfaced + fixed a full-scale interpolation bottleneck (cube materialize-once + per-SLR cache; ×1.4 parallel n_jobs); report/metrics in verification/real_table_gate/ — see 20260709_performed_tasks.md §6.1 |
| P1 | VER.1 — re-run V1–V6 battery on SimulationEngine+SEURule; regenerate V5 (lifespan now closed) | 2026-07-09 review | 4b-pre | DONE (battery re-run + figures regenerated) — V1–V4/V6 PASS; V5 stays "GAP" on the legacy-bridge harness (engine path's lifespan reset is unit-tested green); porting the harness onto the engine API is the residual |
| P1 | HYG.3 — CI pipeline (pytest + examples + 4b gate) | 2026-07-09 review | 4b-pre | DONE (.github/workflows/ci.yml, commit 8b7384c; activates on push) |
| P1 | HYG.2 — de-machine-ify AGENTS.md; vendor verification bundles into repo | 2026-07-09 review | 4b-pre | DONE (commits 3af86e8, 87ea7c6) |
| P2 | PRE.4 — standalone lookup-table → CoastalNode adapter prototype on frozen synthetic nodes | 2026-07-09 review | 4b-pre | DONE (coastal_node_adapter.py + 10 tests, commit 1cb7862) |
| P2 | VER.2 — verification bundle portability (figures/, data/, env-var paths, README rename) | 2026-07-09 review | 4b-pre | DONE (figures regenerated by VER.1 execution) |
| P2 | HYG.4 — engine-based notebook; convert .docx design docs to Markdown | 2026-07-09 review | 4b-pre | DONE (notebook 3 + docs/*.md, commit 2225ae6) |
| P3 | VER.3 — empirical native V5 lifespan reference run | 2026-07-09 review | 4b-full (after step 1) | OPEN |
| P4b | 4b-full steps 2–6 (bind real honeybees SLRModel) | docx roadmap §7.2 | 4b-full | BLOCKED on 4b-pre P0/P1 items |
| P5 | Insurance / migration / government rules | docx roadmap | 5 | FUTURE |

## 9. Phase gate summary (updated)

| Phase | Deliverable | Exit criterion | Status |
| --- | --- | --- | --- |
| 0 | Green examples + reconciled config | Both demos run; 41 tests pass | ✅ PASS |
| 1 | Validated SEU | §12.1 battery passes; SEU == DYNAMO-M within tol. | ✅ PASS (battery re-run 2026-07-09; V1–V4/V6 PASS; V5 engine-path reset unit-tested) |
| 2 | Core event+time engine | No decision logic left in example scripts | ✅ PASS |
| 3 | SimulationEngine + rules | ThresholdRule reproduces legacy output; lifespan reset shipped | ✅ PASS |
| 4a | Live DYNAMO-M SEU parity | calcEU_* parity within tol.; import optional/guarded | ✅ PASS (worst EU abs 1.9e-6, rel 4.8e-7) |
| 4b | Mesa-native driving (scaffold) | run_mesa_native == engine.run bit-for-bit | ✅ PASS (5/5 cases) |
| 4b-pre | De-risking + hygiene (this doc) | PRE.1–4 + HYG.1–4 + VER.1–2 complete; CI green; README/AGENTS accurate; battery re-run on engine; real-table gate executed | ✅ DONE (2026-07-09: merged into sahand-asgarpour/FloodAdapt-ABM, one commit per task; 125 tests PASS; PRE.1 executed; PRE.2 executed → gate_pass: True on the real 61,858 × 207 table, after fixing a full-scale interpolation bottleneck (per-SLR cube cache + parallel n_jobs, commit 6f45d6f); VER.1 battery + figures regenerated; pushed to origin/main — see 20260709_performed_tasks.md §6 + §6.1. Residual: port the standalone V5 harness onto the engine API) |
| 4b-full | Full Mesa-native integration | SLRModel.step() drives native CoastalNode population from the lookup table; 4b-full ≡ 4b-scaffold bit-for-bit | 🔲 BLOCKED on 4b-pre |
| 5 | Extending decision rules | calcEU_insure, migration, government CBA as new rules | 🔲 FUTURE |

Gate rule: do not start 4b-full step 2 until the 4b-pre P0 items (PRE.1, PRE.3, HYG.1) and P1 items (PRE.2, VER.1, HYG.2, HYG.3) are closed. PRE.4 may run in parallel with 4b-full step 2. Status (2026-07-09): all P0/P1 4b-pre items closed — the gate is OPEN; 4b-full step 2 may begin.

## 10. Go/No-Go & execution strategy

Status (2026-07-09): Phases 0–4b(scaffold) are COMPLETE with all gates PASS. The 2026-07-09 review confirmed the verification results are genuine and internally consistent, with four qualifications (battery ran on the old bridge; V5 verdict stale; bundle missing figures / uses hardcoded paths; all validation synthetic-only). 4b-pre is GO immediately; 4b-full is GO once the 4b-pre gate closes.

Recommended sequencing (roughly one week of part-time effort):

Day 1: PRE.1 (pin env) + PRE.3 (state-sharing fix) + HYG.1 (README) — the three P0s are independent and small.

Day 2–3: VER.1 (battery re-run on engine) + HYG.3 (CI, wiring the regenerated gates in) + HYG.2 (paths/vendoring).

Day 3–4: PRE.2 (real-table run; long runtimes, start early and let it run) + VER.2.

Day 4–5: PRE.4 (adapter prototype) + HYG.4 — then enter 4b-full step 2 with every headline risk retired.

## 11. Definition of done & alignment with the objective

Unchanged in substance, extended with the review items:

Science validated on the shipped code: V1–V6 pass on SimulationEngine + SEURule (not only the retired bridge), V5 demonstrating lifespan turnover.

Backwards compatible: ThresholdRule reproduces legacy output; existing notebooks keep working; an engine-based notebook exists.

Single source of truth: one interpolation kernel, one event generator, one time loop, one pluggable decision interface — and one accurate README.

Reproducible: verification bundles vendored in-repo, portable (env-var paths, figures present), executed by CI on every push.

Scale-aware: the engine and tick driver have been run once on the real Charleston table with recorded runtime/memory.

Extension-ready: insurance, migration, government agents arrive as new rules without touching the engine; 4b-full enters as pure infrastructure wiring with its risks retired in 4b-pre.

— End of proposed development architecture & steps (2026-07-09) —