FloodAdapt-ABM × DYNAMO-M — Performed Tasks

Work log for 2026-07-08: Phase 4a wrap-up + Phase 4b delivery

104/104 tests passing  ·  all example scripts run (exit 0)  ·  bit-parity gates PASS

# 1. Summary

2026-07-08 consolidated the entire FloodAdapt-ABM × DYNAMO-M coupling from design through Phase 4b delivery. Prior sessions had completed Phases 0–3 (engine architecture + SEU validation) and 4a (parity oracle). Today: closed Phase 4a with a reproduction bundle, reorganised examples into a best-practice learning path, delivered Phase 4b (Mesa-native time ownership inversion) end-to-end with tests/verification/docs, and outlined the 4b-full migration path. Every gate passes; 104/104 tests run cleanly. The coupling is now gated as production-ready for in-MVP deployment.

# 2. Phases 0–3 recap (prior sessions, now in production)

Context: prerequisites completed by 2026-07-07.

✓ Phase 0 (Green examples): coupling_config.py, dynamo_decision_bridge.py, run_coupled_example.py reconciled; all 41 reference tests passing.

✓ Phase 1 (SEU validation): 12.1 battery (Bernoulli + interpolation + event cap + risk perception decay + affordability); 160-agent synthetic scenarios; all assertions pass.

✓ Phase 2 (Event+time engine consolidation): _simulate_year_events unified in SimulationEngine; Bernoulli + cap logic no longer duplicated across scripts.

✓ Phase 3 (SimulationEngine + DecisionRule):

ThresholdRule (legacy ABMSimulator, ex-post damage threshold) reproduces historical output bit-for-bit.

SEURule (ported DYNAMO-M calcEU, ex-ante EU maximisation) matches Phase 1 validation suite.

AgentState container (wealth, income, risk_perception, flood_timer, is_adapted, time_adapted) replaces 2 separate array sets.

# 2b. Phase 4a wrap-up (early today)

Data provenance — Established that the Phase-4a parity check runs on a seeded, synthetic 'Charleston-like' lookup table (make_mock_dataset), not on real GIS data; documented this explicitly.

Reproduction bundle — Added a self-contained run_phase4a_parity.py (inlined generator) plus a README to the report folder, and rewrote parity_report.md with a Data section, per-case Seed column and a readable interpretation.

Result — Confirmed gate PASS: decisions identical across 5 configs; worst-case EU max abs diff 1.9e-6 (float32 tolerance).

# 3. Examples reorganisation (learning path, today)

Reorganised examples_engine/ into a numbered, best-practice learning path with a shared data helper; the old ad-hoc demo was removed.

| Example | Teaches |
| --- | --- |
| 01_quickstart.py | Minimal SEURule run + reading results |
| 02_rules_comparison.py | Threshold vs SEU side by side |
| 03_custom_rule.py | Write your own DecisionRule |
| 04_monte_carlo_uncertainty.py | no_seq averaging + uncertainty |
| 05_dynamo_live_parity.py | Phase 4a live DYNAMO-M parity oracle |
| 06_mesa_native_driving.py | Phase 4b Mesa-native tick driving |

_shared.py: sys.path bootstrap + load_dataset() (fast synthetic default, real table opt-in via FA_ABM_REAL_TABLE=1) + heterogeneous generator so demos show realistic partial adoption with variance.

All six examples verified to run with exit code 0.

# 4. Phase 4b — Mesa-native driving (delivered today)

Feasibility — Investigated the native DYNAMO-M model and confirmed honeybees/mesa are absent and SLRModel/Agents eagerly build the full data ecosystem — so a real native instantiation is out of MVP scope (documented as 4b-full).

Implementation — floodadapt_abm/mesa_native.py: FloodAdaptSLRModel (owns time), Agents, CoastalNodePopulation and run_mesa_native() — a dependency-free mirror of the native control flow that reuses the validated SimulationEngine kernel.

Non-breaking gate — run_mesa_native() reproduces engine.run() bit-for-bit (identical RNG stream + identical per-year kernel). Verified across SEURule x3 and ThresholdRule x2. Gate: PASS.

Tests — tests/test_mesa_native.py adds 14 tests (bit-parity, time ownership, object graph, guarded live rule). Full suite: 104 passed.

Verification & example — Verification bundle 20260708_phase4b_mesa_native_driving/ (run_phase4b_verification.py + README + phase4b_report.md + phase4b_metrics.json). Example 06 added.

# 5. Documentation & guidance (today)

20260708_phase_4b_model_documentaiton_phase.docx — full Phase-4b model documentation (Arial): object graph, time-ownership inversion, bit-parity gate, code/usage examples, scope boundary and the step()-vs-Mesa-ticks Q&A.

AGENTS.md — appended a 'Phase 4b — Mesa-native driving' section (object graph, feasibility, usage, gate, key files, the step()/ticks answer).

examples_engine/README.md — added example 06, a Phase-4b subsection and updated the folder map.

# 6. Verification snapshot

pytest tests/ -q                     -> 104 passed (11 from 4a + 14 from 4b + 79 prior)

pytest tests/test_mesa_native.py -v  -> 14 passed

examples_engine/01..06               -> all exit 0

Phase 4a parity gate                 -> PASS (worst EU abs 1.9e-6)

Phase 4b bit-parity gate             -> PASS (run_mesa_native == engine.run)

Phases 1-4b gates: ALL PASS

Phase 1 validation battery: 12.1 scenarios, all assertions pass

Phase 3 legacy bit-parity: ThresholdRule == ABMSimulator (historical test suite)

Phase 4a parity: DynamoLiveRule == SEURule (within float32 tolerance)

Phase 4b non-breaking: run_mesa_native == engine.run (bit-identical)

# 7. Deliverables index

| Artifact | Location |
| --- | --- |
| mesa_native.py | floodadapt_abm/ |
| test_mesa_native.py (14 tests) | tests/ |
| 06_mesa_native_driving.py | examples_engine/ |
| Phase-4b verification bundle | progress_todos/20260708_phase4b_mesa_native_driving/ |
| Phase-4b model documentation | progress_todos/20260708_phase_4b_model_documentaiton_phase.docx |
| Phase-4a reproduction bundle | progress_todos/20260708_phase4a_live_dynamo_parity/ |
| This work log | progress_todos/20260708_performed_tasks.docx |

# 8. Next steps (post-MVP)

## Phase 4b-full: binding the real honeybees SLRModel

With 4b-scaffold gated and frozen, the next milestone is 4b-full: instantiate the real honeybees SLRModel, populate native CoastalNode arrays from the FloodAdapt lookup table, and drive the full Mesa ecosystem via model.step(). This is a wiring exercise (decision seam already validated), NOT a re-architecture.

Install/pin honeybees and mesa (verify version compatibility with DYNAMO-M pin versions).

Populate SLRModel with config_path, settings_path, geojson study_area and args; instantiate Data, FloodRisk, CoastalAmenities.

Write the lookup-table adapter: map object_id -> native CoastalNode, property_value -> node.n/node.wealth, and per-event damages from lookup -> node damage arrays (the ONE new modelling artefact).

Route flood-adaptation decisions from SLRModel.agents.regions.step() -> DynamoLiveRule.should_adapt -> node.adapt state (closing the coupling loop).

Integrate gravity-model CWD handling, spin-up spin_up_flag, low-memory .npz array paging, and geom_id '_flood_plain' node filtering.

Execute Phase 4b-full gate: 4b-full reproduces 4b-scaffold output bit-for-bit (the deterministic-Nodes proof).

Effort estimate: 20-40 hrs (infrastructure, not science). Risk: medium (version drift in honeybees/mesa; geom_id/spin-up edge cases). Deliverable: the native model loop fully drives the coupling; FloodAdapt becomes a pure lookup/damage library.

## Phase 5: extending decision rules

calcEU_insure — a new DecisionRule that also models insurance purchase and claims cost vs flood damage.

Migration + gravity — extend CoastalNodePopulation to route agents between nodes via gravity-model draw (use the already-extracted gravity kernel from DYNAMO-M).

Government/dike CBA — a government-agent rule for collective dike investment and cost sharing.

All as new rule/agent classes, leaving the SimulationEngine untouched (the benefit of the Strategy Pattern).

— End of work log —