# FloodAdapt-ABM × DYNAMO-M coupling — Unified Development Architecture, Phases & Progress

Date: 2026-07-09

Status: Canonical, standalone proposal + roadmap + progress record (consolidates every prior version)

Scope: Project purpose · MVP scope · target architecture · coupling contract · SEU decision science · completed phases (0 → 4b-scaffold → 4b-pre) · engine performance · issues & resolutions · 4b-full / Phase-5 roadmap · day-by-day progress log

This document is the single source of truth. It absorbs the full content of the

dated design docs, work logs and phase model-documentation. The dated per-day

artifacts are retained *locally* for traceability under docs/progress/ (see the

[document map](#18-document-map--traceability)) but are not required reading —

everything material is reproduced here. Deep, formal detail lives in the two

sibling tracked docs, kept in lock-step with this one:

[coupling_architecture.md](coupling_architecture.md) — full architecture reference (MVP scope, bridge signature, complete SEU math §4, UML/sequence/data-flow diagrams, walkthrough, gate history).

[AGENTS.md](AGENTS.md) — operational guide (data requirements, NetCDF schema, gotchas, phase history, engine performance contract).

________________________________________

## 1. Project purpose & repositories

Two repositories collaborate to answer one research question: *how do policy

incentives and lived flood experience shape household-level adaptation, and hence

long-term coastal flood risk, under sea-level rise (SLR)?*

| Repository | Role | Key artefacts |
| --- | --- | --- |
| FloodAdapt-ABM | Lightweight Monte-Carlo simulation engine. Turns a precomputed FloodAdapt (SFINCS+FIAT) impact lookup table into building-level damage time series and adaptation decisions under an SLR scenario. | setup_lookup_table.py (stage 1), simulation_engine.py, decision_rule.py, _core/dynamo_decision_bridge.py, _core/lookup_utils.py, mesa_native.py, coastal_node_adapter.py, examples_engine/, tests/ |
| DYNAMO-M | Global honeybees/Mesa-style ABM of coastal household migration & adaptation. Supplies the Subjective Expected Utility (SEU) decision science that replaces FloodAdapt-ABM's naive rule. | decision_module.py, agents/coastal_nodes.py, hazards/flooding/flood_risk.py, settings.yml, docs/adaptation_decisions_complete.md |

The two stages of FloodAdapt-ABM share exactly one interface: the NetCDF lookup

table (dims object_id × slr × strategy × event; vars total_damage, inun_depth;

attrs max_pot_dmg, freq, primary_object_type). This clean seam is the backbone

of the whole coupling and must remain stable.

## 2. Objective & MVP scope

The Minimum Viable Product replaces FloodAdapt-ABM's simple reactive rule

("if damage/max_pot_dmg > 0.3 then floodproof") with DYNAMO-M's SEU household

decision framework, while keeping FloodAdapt-ABM's own elevation assumption

(an adapted household's damages are read from the floodproof_all_0 strategy in the

lookup table).

IN: households = residential buildings only (substring 'RES'); dry flood-proofing vs do-nothing; SEU with CRRA utility, exceedance-curve integration, risk-perception decay, affordability cap, loan amortisation, adaptation lifespan (75 y).

OUT (Phase 5+): insurance (calcEU_insure), migration + gravity model, government/dike CBA agent, population/GDP dynamics, variable floodproof height.

BYPASSED by design: DYNAMO-M's internal hazard physics (interpolate_water_levels, dike overtopping, GLOFRIS scaling). All flood depths and damages come from the SFINCS/FIAT lookup table.

Hard requirement (`coupling_architecture.md` §1.3): for the SEU exceedance

integral to be valid, the stage-1 EventSet should be a true return-period set

(e.g. [2,5,10,25,50,100,250,500,1000] yr). If a non-RP set is used, a per-household

damage-sorted exceedance curve must be derived first.

## 3. Target architecture (Strategy Pattern) — delivered & frozen

The endorsed resolution (proposed 2026-07-07/08, delivered in Phases 2–3) is a single

SimulationEngine that owns time + data, with a fully pluggable DecisionRule.

ABMSimulator and DynamoDecisionBridge remain as thin backwards-compatible layers.

SimulationEngine (owns time + data)            FloodAdaptSLRModel (Phase 4b: owns time via ticks)
  ├── NetCDF loading / interpolation             ├── engine: SimulationEngine (shared kernel)
  │     ├── strategy cube materialized once       │
  │     └── per-(SLR, method) interp cache         │
  ├── Stochastic event draw (Bernoulli + cap)    └── agents → CoastalNodePopulation → step()
  ├── AgentState (wealth, income, risk_perception,
  │              flood_timer, is_adapted, time_adapted)
  ├── run(no_seq, n_jobs) — parallel Monte-Carlo sequences (bit-identical)
  └── decision_rule: DecisionRule  ← pluggable
        ├── ThresholdRule   (legacy 0.3 rule)
        ├── SEURule         (ported DYNAMO-M SEU — MVP default)
        ├── DynamoLiveRule  (native DYNAMO-M — parity oracle, Phase 4a)
        └── <custom>        (Open/Closed: new science = new rule)

### 3.1 The DecisionRule interface (stateless, vectorised, NumPy-first)

class DecisionRule:
    def __init__(self, config: DecisionConfig):   # r, sigma, loan_duration,
        ...                                        # expenditure_cap, amenity_weight, lifespan_dryproof, ...
    def should_adapt(self,
        agent_state: AgentState,      # wealth, income, risk_perception, flood_timer,
                                      #   is_adapted, time_adapted
        damages_no_adapt: np.ndarray, # (n_agents, n_events)  full catalog @ SLR_t, no measures
        damages_adapt: np.ndarray,    # (n_agents, n_events)  full catalog @ SLR_t, floodproofed
        event_freqs: np.ndarray,      # (n_events,)  exceedance probs (= 1/RP)
        max_pot_dmg: np.ndarray,      # (n_agents,)
        adaptation_costs: np.ndarray, # (n_agents,)  annualised loan repayment
    ) -> np.ndarray:                  # (n_agents,) bool
        ...

The signature was deliberately widened versus the 2026-07-07 draft so that

DynamoLiveRule is pluggable: (1) AgentState carries risk_perception (DYNAMO-M's

calcEU_* consume it directly); (2) the rule receives *both* per-event damage

matrices at the current SLR (no-adapt and adapt), because the SEU is *ex-ante* and each

calcEU_* integrates a full exceedance curve; (3) adaptation_costs (annualised loan

repayment) is passed explicitly; (4) decision parameters are injected once via the

constructor from DecisionConfig. ThresholdRule ignores the extra arguments, so

backward compatibility is preserved.

### 3.2 What got unified

| Concern | Before | After (delivered) |
| --- | --- | --- |
| Damage interpolation | 2 implementations | one lookup_utils kernel, called by the engine |
| Event drawing | ABMSimulator + inline example code | one method in SimulationEngine / event_utils (Bernoulli + random pool cap) |
| State tracking | 2 separate array sets | one standardised AgentState container |
| Year loop | nested loops / manual demo loop | single run() / step() in the engine |
| Decision logic | hardcoded in classes | pluggable DecisionRule |

### 3.3 Design principles enforced

Single Responsibility: the engine owns time & data; the rule owns behaviour. No FloodAdapt or DYNAMO-M imports inside the rule kernels.

Open/Closed: new science (insurance, migration, live DYNAMO-M) arrives as a new DecisionRule, not by editing the engine.

Backward compatibility: ThresholdRule reproduces legacy ABMSimulator results bit-for-bit so existing notebooks keep working.

Vectorisation & JIT: _iterate_through_flood stays @njit-able; no per-household Python loops in hot paths.

## 4. Connection & coupling design (one timestep)

Per (sequence, year) the engine performs the following; the REPLACED block is

the only decision-specific part and is delegated to the rule via the stable

DecisionRule.should_adapt(...) seam.

1. year_events = sequences[s][t]                      # Bernoulli draw + random cap
2. prepare damages @ SLR_t (cubic/linear via lookup_utils):
     D_no = damage_matrix_no_measures[:, :, t]        # (n_hh, n_events)
     D_fp = damage_matrix_floodproof[:, :, t]
3. realised = where(is_adapted, D_fp, D_no) over occurring events
   total    = sum_events(realised);  was_flooded = total > 0
   --- REPLACED (decision rule) ---------------------------------------
4. update_flood_experience(was_flooded)               # flood_timer, risk_perception decay
5. adapt = rule.should_adapt(state, D_no, D_fp, freqs, max_pot_dmg, costs)
     SEURule: EU_do_nothing = ∫ U(NPV_no_action(p)) dp
              EU_adapt      = ∫ U(NPV_dryproof(p) − cost) dp   (affordability inside)
              adapt = (EU_adapt > EU_do_nothing) & ~is_adapted
     lifespan reset: time_adapted ≥ 75 → un-adapt & re-decide
   --------------------------------------------------------------------
6. is_adapted |= adapt;  time_adapted bookkeeping
7. store damage_history[s,:,t], adapted[s,:,t]

Coupling contract (must stay stable across refactors):

| Direction | Payload | Shape |
| --- | --- | --- |
| ABM → rule | expected_damages_no_adapt / _adapt @ SLR_t | (n_events, n_hh) |
| ABM → rule | p_floods (= freq = 1/RP) | (n_events,) |
| ABM → rule | property_value (max_pot_dmg) | (n_hh,) |
| ABM → rule | is_adapted, time_adapted, was_flooded | (n_hh,) |
| rule → ABM | adapt_decision | (n_hh,) bool |
| rule → ABM | risk_perception, EU_adapt, EU_do_nothing (diagnostics) | (n_hh,) |

Time is driven natively — first by SimulationEngine.run()/step(), and ultimately

by DYNAMO-M's Mesa model.step() cycle (Phase 4b). Keeping the rule interface stable

is what makes the migration non-breaking and preserves the long-term reverse-coupling

vision (DYNAMO-M consuming external flood damages).

## 5. SEU decision science (concise)

The ported SEURule reproduces DYNAMO-M's household SEU. Full derivation and symbols

are in [coupling_architecture.md](coupling_architecture.md) §4; the essentials:

Expected utility of *do nothing* (calcEU_do_nothing): integrate CRRA utility of

the net-present-value wealth path over the perceived flood exceedance curve. Adapted

agents return −∞ in the no-nothing branch (they already hold the measure).

Expected utility of *dry flood-proofing* (calcEU_adapt): same integral on the

floodproof_all_0 damage curve minus the annualised loan cost; **affordability is

encoded as EU_adapt = −∞** when unaffordable (never re-checked downstream, to avoid

logic drift).

Decision: adapt = (EU_adapt > EU_do_nothing) & ~is_adapted.

Risk perception decays over time since the last flood (flood_timer), bounded by

risk_perc_max; a flood resets the timer and raises perception.

Adaptation lifespan: floodproofing has a finite life (lifespan_dryproof = 75 y).

When time_adapted ≥ lifespan_dryproof the agent un-adapts and re-decides — reproducing

DYNAMO-M's multi-generational turnover (native source: coastal_nodes.py:2221–2227).

`p_floods` contract: both live methods np.sort(p_floods) ascending, cap perceived

probability at 0.998, and integrate (trapezoid) over [0,1] — hence the RP-EventSet

requirement (§2) is mandatory for the SEU/live rules.

## 6. Decision rules & phase model-documentation

| Rule | Behaviour | Use |
| --- | --- | --- |
| SEURule *(default)* | ported DYNAMO-M SEU (ex-ante EU maximisation, CRRA utility, risk-perception decay, affordability cap, loan amortisation, 75-y lifespan reset) | the validated MVP science |
| ThresholdRule | legacy ex-post rule: adapt when damage/max_pot_dmg > 0.3 | backward compat; reproduces ABMSimulator bit-for-bit |
| DynamoLiveRule | calls the native DYNAMO-M DecisionModule (optional, guarded via DYNAMO_M_PATH) | parity oracle — proves the port hasn't drifted |
| <custom> | subclass DecisionRule, implement should_adapt(...) | new science without engine surgery (examples_engine/03_custom_rule.py) |

### 6.1 Phase 4a — DynamoLiveRule (live parity oracle)

A thin adapter that imports DYNAMO-M's DecisionModule and calls calcEU_adapt /

calcEU_do_nothing with the same arrays the bridge assembles. Verified feasible in

source: those methods are near-pure array functions (depend only on the @njit

IterateThroughFlood and self.error_terms_stay, not on self.model/self.agents),

so no full Mesa model is required. Obstacles handled: (1) the module-level

gravity_models import is guarded as an optional dependency; (2) a minimal stub model

supplies settings/random_module/args; (3) for bit-parity, error_interval=0

(error_terms_stay=1), aligned RNG, amenity_value=0. Gate PASS: decisions identical

across 5 configs; worst EU abs diff 1.9e-6, rel 4.8e-7 (tol abs ≤1e-3, rel ≤1e-4).

### 6.2 Phase 4b — Mesa-native driving (scaffold)

Phase 4b inverts *who owns time*. A small FloodAdaptSLRModel advances one tick at a

time via model.step(), mirroring native DYNAMO-M SLRModel.run_model()

(while True: self.step()). The object graph mirrors DYNAMO-M

(FloodAdaptSLRModel → Agents → CoastalNodePopulation → DecisionRule); the decision

science is untouched — the same DecisionRule.should_adapt seam is called from a

different driver. Gate PASS: run_mesa_native == engine.run bit-for-bit across

5 cases (SEURule ×3, ThresholdRule ×2).

### 6.3 Phase 4b-full — the lookup-table → CoastalNode adapter (PRE.4, prototyped)

The adapter is the one genuinely new modelling artefact for 4b-full. Delivered as a

standalone, contract-tested prototype (coastal_node_adapter.py):

CoastalNodeArrays — native node-array mirror: property_value, events-first

damages_coastal_cells, p_floods, adapt, time_adapt, _flood_plain geom_id.

LookupTableAdapter.populate() (forward) / write_back() (reverse, with object_id

alignment guards) / round_trip_check() (executable bit-parity contract).

10 tests including an end-to-end proof that routing state through the node is a

simulation no-op.

### 6.4 Phase 4b-pre — the shared-engine staleness guard (PRE.3)

FloodAdaptSLRModel.__init__ calls engine.reset_state() on a *shared* engine; a second

model would silently invalidate the first model's live agents.regions.state view. Fixed

with SimulationEngine.state_epoch + FloodAdaptSLRModel._check_not_stale(): stepping a

stale model now raises RuntimeError instead of corrupting state. Bit-parity gate

unaffected (run_mesa_native constructs models sequentially). +4 tests.

## 7. Completed phases & steps

| Phase | What was done | Gate |
| --- | --- | --- |
| 0 — Stabilise | Fixed the cfg.environment.max_slr demo crash; reconciled DecisionConfig docstring vs defaults; green examples. | Demos run; suite passes |
| 1 — Validate SEU | Ran the coupling_architecture.md §12.1 battery (degenerate risk perception → baseline; adoption vs 0.3-threshold; sensitivity sweeps; affordability → zero adoption; lifespan turnover). Cross-checked ported SEU vs native calcEU_*. | Battery passes; SEU == DYNAMO-M within tol (worst rel EU 4.2e-7) |
| 2 — Consolidate event & time | Moved Bernoulli draw + cap into the core with random pool selection; native run()/step(); hardened read_impacts_dataset with an object_id-indexed accessor. | No decision logic in example scripts; ThresholdRule regression exact |
| 3 — SimulationEngine + rules | Built SimulationEngine, AgentState, DecisionRule ABC; ported ThresholdRule/SEURule; added eu_history, is_residential; implemented `time_adapted` + `lifespan_dryproof=75` reset. | ThresholdRule reproduces legacy output; battery re-passes |
| 4a — Live parity | DynamoLiveRule parity oracle (§6.1). | PASS (worst EU abs 1.9e-6, rel 4.8e-7) |
| 4b — Mesa-native (scaffold) | Time-ownership inversion via FloodAdaptSLRModel.step() (§6.2). | PASS (5/5 bit-for-bit) |
| 4b-pre — De-risking & hygiene | PRE.1 (pin mesa 3.3.1 / honeybees 1.2.0, import/instantiate DYNAMO-M) · PRE.2 (real-table gate, §9) · PRE.3 (staleness guard, §6.4) · PRE.4 (adapter prototype, §6.3) · HYG.1–4 (README rewrite, path purge + vendored verification/, CI, engine notebook + Markdown design docs) · VER.1–2 (battery re-run + figures). | All PRE/HYG/VER closed; 125 tests PASS; CI green |

## 8. Current state assessment (2026-07-09)

| Component | Status | Notes |
| --- | --- | --- |
| Stage-1 lookup table (setup_lookup_table.py) | Done / stable | Unchanged by the coupling. EventSet must be RP-based. |
| Unified SimulationEngine + DecisionRule (Phases 2+3) | Done, gated | ThresholdRule reproduces legacy output bit-for-bit; SEURule matches the Phase-1 battery; lifespan-dryproof reset implemented and unit-tested. |
| Phase 4a — DynamoLiveRule parity oracle | Done, gated | Decisions identical across 5 configs; worst EU abs 1.9e-6, rel 4.8e-7. |
| Phase 4b — Mesa-native driving (scaffold) | Done, gated | run_mesa_native == engine.run bit-for-bit; examples 01–06 run (exit 0). |
| Engine performance (interp cache + n_jobs) | Done | Full-scale bottleneck fixed; parallel sequences bit-identical (§9). |
| Real-table gate (PRE.2) | Done / PASS | gate_pass: True on the real 61,858 × 207 table (§9). |
| CI | Present, green | .github/workflows/ci.yml: matrix pytest + examples + vendored 4b gate. |
| Test suite | 125 passing | bridge, engine, rules, agent state, event utils, live-parity, mesa-native, perf. |
| Phase 4b-full — bind real honeybees SLRModel | Not started | 6-step roadmap (§11.2); top risks retired by 4b-pre. |
| Notebook 2 (2_simulate_adaptation.ipynb) | Legacy path | Still uses ABMSimulator; the engine path is notebook 3_simulate_adaptation_engine.ipynb. |

## 9. Engine performance & the real-table gate (PRE.2)

Running PRE.2 at full scale surfaced a hot-path bottleneck (>11 min). Two independent

causes were found and fixed as committed engine improvements (commit 6f45d6f),

bit-identical, benefiting the coming 4b-full runs.

Root causes. (1) prepare_damage_arrays() re-interpolated the whole 61,858 × 207

catalogue on *every tick of every sequence* though the SLR trajectory is identical across

sequences (no_seq× redundant, ~5.5 s/call). (2) The residential subset used a boolean

isel on the lazily backed xarray cube — pathologically slow (~24 s first materialize).

Fixes.

lookup_utils: split materialize_strategy_cube() (materialize full cube in NumPy, then mask in-memory) from interpolate_cube_at_slr() (unchanged interp1d math → bit-identical).

Bridge: materialize each strategy cube once; memoise prepare_damage_arrays per (SLR, method); cached arrays read-only; clear_interp_cache() frees memory.

SimulationEngine.run(n_jobs=N): run independent sequences across a thread pool of per-worker engine clones sharing a pre-warmed read-only cache. n_jobs=1 (default) leaves the sequential path untouched; parallel output is bit-identical for deterministic rules. DecisionRule.clone() gives isolated per-worker rules.

Measured effect (real Charleston table).

| Metric | Before | After |
| --- | --- | --- |
| First cube materialization (masked) | ~24 s | ~3.6 s |
| Interpolation per distinct SLR | ~5.5 s | ~1.0 s |
| Interpolation on repeated SLR | ~5.5 s | ~0 s (cache hit) |
| engine.run 4 seq × 30 y (sequential) | 116.7 s | — |
| engine.run 4 seq × 30 y (n_jobs=-1) | — | 83.3 s (×1.4, bit-identical) |

Gate outcome. verification/real_table_gate/real_table_report.md: Gate: PASS —

phase4b_bit_parity_real_table: True, phase4a_parity_real_table_subset: True.

57,976 residential agents (of 61,858 objects), 3 seq × 30 y; run A (parallel engine.run)

73.7 s / 3.3 GiB, run B (run_mesa_native) 119.4 s / 4.8 GiB, per-tick mean 2.62 s / max 8.96 s.

Further speedups (noted, not required for the MVP): process pool for the Python-bound

SEU math; float32 damage arrays; reusing prepared damages across gate runs; further

vectorising the decision kernel.

## 10. Issues found & resolutions (consolidated)

Merged from the 2026-07-08 and 2026-07-09 review tables; all rows now resolved except

where noted.

| Sev. | Issue | Location | Resolution |
| --- | --- | --- | --- |
| High | cfg.environment.max_slr crash in the demo summary | run_coupled_example.py | Fixed (Phase 0). |
| Med | DecisionConfig docstring defaults ≠ actual defaults | coupling_config.py | Reconciled to settings.yml; docstring authoritative (Phase 0). |
| Med | Inline event draw / cap duplicated across scripts; freq-based cap | example scripts | Moved to core; random pool selection (Phase 2). |
| Med | read_impacts_dataset assumed row order == object_id order | setup_lookup_table.py | object_id-indexed accessor + alignment assert (Phase 2). |
| Med | Shared-engine reset_state() footgun | mesa_native.py:174 | state_epoch guard + tests (PRE.3). |
| Med | Gates only ran on the synthetic table | examples 05/06 | PRE.2 CLOSED — real-table gate PASS; interpolation bottleneck fixed (§9). |
| Med | V1–V6 battery ran on the old bridge API | run_seu_validation.py | Battery re-run + figures regenerated (VER.1); V5 nuance below. |
| Med | V5 lifespan report said "GAP" though reset shipped | 05_lifespan.md | Reset implemented + unit-tested on the engine; standalone-harness port is the VER.1 residual. |
| Med | Stale root README.md | README.md | Rewritten (HYG.1); later extended with the performance section. |
| Med | No CI | repo root | .github/workflows/ci.yml (HYG.3). |
| Low | Machine-specific absolute paths; unvendored bundles | AGENTS.md, verification_tests/* | Purged to env vars; bundles vendored (HYG.2, VER.2). |
| Low | Doc paths pointed at repo root, not floodadapt_abm/ | coupling_architecture.md | Repo-relative; doc relocated into this repo's docs/. |
| Low | Hardcoded INITIAL_YEAR=2020 / TIME_HORIZON=30 in the demo | run_coupled_example.py:52 | Superseded by the engine/notebook path (derive from SLR metadata). |
| Low | .docx phase docs not diffable | docs/ | Converted to Markdown; this doc is the consolidated record. |

## 11. Roadmap (next steps)

Guiding principle: unify the plumbing, keep the decision logic pluggable, validate before

refactoring, never regress the ThresholdRule path. 4b-full is entered as **pure

infrastructure wiring** with its top risks (version drift, scale, adapter correctness,

state sharing) already retired in 4b-pre.

### 11.1 Phase 4b-pre — de-risking & hygiene — ✅ DONE (2026-07-09)

PRE.1–4, HYG.1–4, VER.1–2 all closed (§7, §14). The 4b-pre gate is OPEN — 4b-full

step 2 may begin.

### 11.2 Phase 4b-full — binding the real honeybees SLRModel (≈20–40 hrs, no new science)

| Step | Task | Risk | Gate |
| --- | --- | --- | --- |
| 1 | Pin honeybees/mesa; verify config compatibility. (done as PRE.1) | Low | Import test PASS |
| 2 | Populate SLRModel: config_path, settings_path, geojson study_area, args; instantiate Data, FloodRisk, CoastalAmenities. | Medium | SLRModel() succeeds |
| 3 | Wire the lookup-table adapter (prototyped in PRE.4): object_id ↔ CoastalNode, property_value ↔ node.wealth, per-event damages → node arrays. | Medium | Round-trip reproduces 4b-scaffold |
| 4 | Route adapt decisions: CoastalNode.step() → DynamoLiveRule.should_adapt → node state. | Medium | Decisions recorded in native arrays |
| 5 | Integrate sub-systems: gravity CWD, spin_up_flag, low-memory .npz paging, _flood_plain filtering, reporter. | Medium–High | All sub-step logic runs |
| 6 | Execute the 4b-full gate: 4b-full ≡ 4b-scaffold bit-for-bit on a deterministic node population. | Low | Bit-parity gate PASS |

### 11.3 Phase 5 — extending decision rules (future)

calcEU_insure (insurance), migration + gravity, government/dike CBA — each as a new

rule/agent class, never engine surgery.

## 12. Phase-gate summary

| Phase | Deliverable | Exit criterion | Status |
| --- | --- | --- | --- |
| 0 | Green examples + reconciled config | Demos run; suite passes | ✅ PASS |
| 1 | Validated SEU | §12.1 battery passes; SEU == DYNAMO-M within tol | ✅ PASS |
| 2 | Core event + time engine | No decision logic in example scripts | ✅ PASS |
| 3 | SimulationEngine + rules | ThresholdRule reproduces legacy output; lifespan reset shipped | ✅ PASS |
| 4a | Live DYNAMO-M SEU parity | calcEU_* parity within tol; import optional/guarded | ✅ PASS (EU abs 1.9e-6, rel 4.8e-7) |
| 4b | Mesa-native driving (scaffold) | run_mesa_native == engine.run bit-for-bit | ✅ PASS (5/5) |
| 4b-pre | De-risking + hygiene | PRE.1–4 + HYG.1–4 + VER.1–2; CI green; real-table gate executed | ✅ DONE (125 tests; PRE.2 gate_pass: True) |
| 4b-full | Full Mesa-native integration | SLRModel.step() drives native CoastalNode population; 4b-full ≡ 4b-scaffold | 🔲 READY (gate open) |
| 5 | Extending decision rules | insurance / migration / government CBA as new rules | 🔲 FUTURE |

## 13. Consolidated TODO backlog

Completed items retained for traceability.

| Pri | Task | Phase | Status |
| --- | --- | --- | --- |
| P0 | Fix cfg.environment.max_slr crash; reconcile DecisionConfig docstring | 0 | DONE |
| P1 | Validate SEU vs DYNAMO-M; run §12.1 battery | 1 | DONE |
| P2 | Event drawing / time loop / accessor consolidation (random pool cap) | 2 | DONE |
| P3 | SimulationEngine + DecisionRule; widened interface; lifespan reset | 3 | DONE |
| P4a | Live DYNAMO-M DecisionModule parity oracle | 4a | DONE (gate PASS) |
| P4b | Mesa-native driving (scaffold); bit-parity gate | 4b | DONE (gate PASS) |
| P0 | PRE.1 — pin honeybees/mesa; import/instantiate | 4b-pre | DONE (mesa 3.3.1 / honeybees 1.2.0) |
| P0 | PRE.3 — shared-engine staleness guard | 4b-pre | DONE (7ceb144) |
| P0 | HYG.1 — rewrite stale README | 4b-pre | DONE (d05a97a) |
| P1 | PRE.2 — real-table gate; profile engine.step() | 4b-pre | DONE / PASS (6f45d6f) |
| P1 | VER.1 — re-run V1–V6 on engine; regenerate V5 | 4b-pre | DONE (battery + figures; V5 residual below) |
| P1 | HYG.3 — CI pipeline | 4b-pre | DONE (8b7384c) |
| P1 | HYG.2 — de-machine-ify AGENTS.md; vendor bundles | 4b-pre | DONE (3af86e8, 87ea7c6) |
| P2 | PRE.4 — standalone adapter prototype | 4b-pre | DONE (1cb7862) |
| P2 | VER.2 — verification-bundle portability | 4b-pre | DONE |
| P2 | HYG.4 — engine notebook; .docx → Markdown | 4b-pre | DONE (2225ae6) |
| P1 | Engine performance: interp cache + n_jobs (+ tests) | 4b-pre | DONE (6f45d6f, 125 tests) |
| P3 | VER.1 residual — port the standalone V5 harness onto the engine API | 4b-pre | OPEN |
| P3 | VER.3 — empirical native V5 lifespan reference run | 4b-full (after step 1) | OPEN |
| P4b | 4b-full steps 2–6 (bind real honeybees SLRModel) | 4b-full | READY (gate open) |
| P5 | Insurance / migration / government rules | 5 | FUTURE |

## 14. Chronological progress log (day-by-day traceability)

Each dated artifact referenced below is retained locally under docs/progress/ (§18).

### 2026-07-07 → 2026-07-08 — Consolidation proposal & Phase 0–3 delivery

Authored the coupling MVP proposal and the Strategy-Pattern target architecture; reconciled doc/code drift (docstrings, event-cap semantics, method names).

Delivered Phases 0–3: the unified SimulationEngine + AgentState + DecisionRule ABC; ThresholdRule/SEURule on the interface; time_adapted + lifespan_dryproof=75 reset.

Wrapped Phase 4a (DynamoLiveRule parity oracle) and reorganised the examples into the numbered examples_engine/ learning path (01–06). Delivered the Phase 4b scaffold (Mesa-native driving) with the bit-parity gate.

Artifacts: progress/proposed_architecture/20260708_proposed_development_architecture_steps.*, progress/performed_tasks/20260708_performed_tasks.*, progress/model_documentation/20260708_phase_3__model_documentaiton.*, progress/model_documentation/20260708_phase_4b__model_documentaiton.*.

### 2026-07-09 (a) — Post-Phase-4b review & 4b-pre execution

External review confirmed the gates were genuinely computed but flagged doc/reproducibility drift and synthetic-only validation.

Executed the full 4b-pre phase, one commit per task: PRE.3 staleness guard (7ceb144), PRE.4 adapter prototype (1cb7862), PRE.1+PRE.2 harnesses (fdaf257), HYG.2 vendoring (3af86e8), HYG.1 README (d05a97a), HYG.3 CI (8b7384c), HYG.4 notebook + Markdown docs (2225ae6), AGENTS path purge (87ea7c6).

Merged into sahand-asgarpour/FloodAdapt-ABM and executed on the primary workstation: 120 tests pass; PRE.1 gate PASS (mesa 3.3.1 / honeybees 1.2.0); Phase-4a and Phase-4b gates PASS; VER.1 battery re-run (V1–V4/V6 PASS, V5 GAP on the legacy harness — engine path reset unit-tested).

Artifacts: progress/proposed_architecture/20260709_phase_pre_4b_full_proposed_development_architecture_steps.*, progress/performed_tasks/20260709_performed_tasks.*, progress/model_documentation/20260709_phase_4b_full__model_documentaiton.*.

### 2026-07-09 (b) — PRE.2 real-table gate + engine speedups

Ran PRE.2 on the real 61,858 × 207 Charleston table; hit a full-scale interpolation bottleneck and fixed it with the per-SLR cube cache + n_jobs parallel sequences (commit 6f45d6f, bit-identical). +5 tests → 125 pass. Gate PASS.

Fixed a NumPy-2.0 np.trapz bug (2035b80). Recorded the work across performed_tasks §6.1 and the architecture docs.

### 2026-07-09 (c) — Coupling-architecture relocation & docs reorg

Moved coupling_architecture.md into this repo's docs/, refreshed it (paths, 125 tests, PRE.2 gate, engine perf), and propagated the speedups into README.md and examples_engine/README.md (commit 673c535).

Reorganised docs/ into docs/progress/{performed_tasks, proposed_architecture, model_documentation}/; renamed the dated proposed doc to ..._phase_pre_4b_full_... and the model docs to *__model_documentaiton; fixed the corrupt .git/info/exclude; produced this unified doc (+ Arial .docx).

## 15. Definition of done & alignment with the objective

Science validated on the shipped code: V1–V6 on SimulationEngine + SEURule (V5 demonstrating lifespan turnover; standalone-harness V5 port is the residual).

Backwards compatible: ThresholdRule reproduces legacy output; existing notebooks keep working; an engine-based notebook exists.

Single source of truth: one interpolation kernel, one event generator, one time loop, one pluggable decision interface — and one accurate README + this consolidated design record.

Reproducible: verification bundles vendored, portable (env-var paths, figures present), executed by CI on every push.

Scale-aware: the engine and tick driver run on the real Charleston table (61k+ objects) with recorded runtime/memory, after the interpolation-cache + parallel-sequence speedups.

Extension-ready: insurance, migration and government agents arrive as new rules without touching the engine; 4b-full enters as pure infrastructure wiring with its risks retired in 4b-pre.

## 16. Go/No-Go

Phases 0–4b (scaffold) + 4b-pre are COMPLETE with all gates PASS (125 tests). The 4b-pre

gate is OPEN: 4b-full step 2 (populate the real SLRModel) may begin — every headline

risk (version drift, scale, adapter correctness, state sharing) has been retired.

## 17. Key files

| Area | Files |
| --- | --- |
| Engine & rules | floodadapt_abm/simulation_engine.py, decision_rule.py, agent_state.py, event_utils.py |
| Ported kernels | floodadapt_abm/_core/dynamo_decision_bridge.py, _core/lookup_utils.py |
| Phase 4a/4b | floodadapt_abm/dynamo_live_rule.py, mesa_native.py, coastal_node_adapter.py |
| Stage 1 & config | floodadapt_abm/setup_lookup_table.py, coupling_config.py |
| Examples & tests | examples_engine/01…06, tests/ (125) |
| Verification (local) | verification/{phase1_seu_battery, phase4a_parity, phase4b_mesa_native, real_table_gate, preflight_4b_full}/ |
| Docs (tracked) | docs/coupling_architecture.md, docs/AGENTS.md, this file |

## 18. Document map & traceability

Tracked, canonical docs (kept in lock-step):

docs/20260709_proposed_architecture_all_phases.md (+ .docx, Arial) — this document.

docs/coupling_architecture.md — full architecture + SEU math reference.

docs/AGENTS.md — operational guide + engine performance contract.

Local, per-day artifacts (git-excluded, retained for day-by-day traceability):

docs/progress/
  performed_tasks/
    20260708_performed_tasks.{md,docx}
    20260709_performed_tasks.{md,docx}
  proposed_architecture/
    20260708_proposed_development_architecture_steps.{md,docx}
    20260709_phase_pre_4b_full_proposed_development_architecture_steps.{md,docx}
  model_documentation/
    20260708_phase_3__model_documentaiton.{md,docx}
    20260708_phase_4b__model_documentaiton.{md,docx}
    20260709_phase_4b_full__model_documentaiton.{md,docx}

— End of unified development architecture, phases & progress (2026-07-09) —